Table 1: Resource needs for our project

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Deliverable** | | Resource name | Amount of resource required in (hours) or (number of items) | Cost |
| Tasks | Description |
| 1. Planning(phase)   1.1Kick off meeting(task)  1.2Consultation with stakeholders | Planning – prepare meeting | Team members meeting (workshop) | 4 hours  1 printer | 4 x 30$= 120$ |
| 2.0 Design and develop (phrase)  2.1 Design logo  2.2 Design personas  2.3 Design webpage interface | Design a website | Laptop  Purchase imagines  UX/UI developer  Web developer | 2laptop   1. year subscription in Unsplash photo.com   2 ux designer (30minutes)  3web developers(30minutes) | 2 x 500$ = 1000$  1 x 200$ = 200$  2people x 30hr x50$ = 4500$ |
| 3.0 Testing(phase)  3.1 User testing  3.2 Unit testing | Improve the website and doing more testing | Testing Documentation Gift for users | 1 person x 30hr x 50$=900$  30pens x | 1 person x 30HR x30$ = 900$  30 pens x 5$=150$ |
| 4.Closure | Hosting | 2 years hosting | 1 year=500$ | 500$ |
| **Total** |  |  |  | **10000$ NZ** |